# 1. Project Objective

The objective of this POC was to implement a fully automated Salesforce CI/CD pipeline using GitHub Actions.

The solution should provide:

- Automated PR Validation

- Automated Deployments

- Delta Deployments

- Dynamic Test Execution

- Branch Protection

- Code Review Process

- Deployment Tracking

- Rollback Capability

- Production Governance

# 2. Branch Strategy

The following branch strategy was implemented:

Feature Branch → DEV → INT → PROD

GitHub Branches:

- dev

- int

- main

Purpose:

dev = Development Environment

int = Integration Environment

main = Production Environment

Deployment Flow:

Feature Branch

↓

dev

↓

int

↓

main

# 3. Salesforce Authentication Implementation

## Objective

Authenticate Salesforce Orgs securely through GitHub Actions without storing usernames and passwords.

### Step 1 – Authenticate Salesforce Org Locally

Command Used

Shell

1

sf org login web

Show more lines

Purpose:

Authenticate Salesforce org through browser login.

Validation Command

Shell

1

sf org list

Show more lines

Expected Result:

Authenticated Salesforce Org should be visible.

### Step 2 – Generate SFDX Authentication URL

Command Used

Shell

1

sf org display --verbose

Show more lines

Purpose:

Retrieve SFDX Auth URL for GitHub authentication.

Action Performed:

Copied the following value:

Sfdx Auth Url

This process was repeated for:

- DEV Org

- INT Org

- PROD Org

# 4. GitHub Secrets Configuration

Navigation:

Repository

→ Settings

→ Secrets and Variables

→ Actions

Created the following Secrets:

SF_DEV_AUTH_URL

Purpose:

Authenticate DEV Org

SF_INT_AUTH_URL

Purpose:

Authenticate INT Org

SF_PROD_AUTH_URL

Purpose:

Authenticate PROD Org

GH_PAT

Purpose:

Update GitHub Variables after deployment.

# 5. Authentication Testing Inside Pipeline

## Objective

Verify that GitHub Actions can authenticate Salesforce successfully.

### Step

Generate temporary authentication file.

Command:

Shell

1

echo "$AUTH_URL" > auth.txt

Show more lines

Generated File:

auth.txt

Login Command:

Shell

1

sf org login sfdx-url --sfdx-url-file auth.txt --alias target-org

Show more lines

Validation Command:

Shell

1

sf org display

2

Show more lines

Expected Result:

Connected Salesforce Org should be displayed.

## Issue Encountered

Error:

auth.txt not found

### Root Cause

Environment names were modified incorrectly.

Incorrect:

PROD

Correct:

main

The deployment logic depended on:

- dev

- int

- main

and not:

- DEV

- INT

- PROD

### Resolution

Restored deployment environment values to:

- dev

- int

- main

while GitHub Environment names remained:

- DEV

- INT

- PROD

Authentication started working successfully.

# 6. Reusable Workflow Implementation

## Objective

Avoid duplication of deployment logic.

File Created

.github/workflows/reusable.yml

Responsibilities:

- Salesforce Authentication

- Delta Generation

- Test Discovery

- Deployment

- Deployment Tracking

- Rollback Artifact Generation

Benefit:

Single deployment implementation reused by DEV, INT and PROD pipelines.

# 7. Environment Specific Workflows

Created Files

dev-deploy.yml

int-deploy.yml

prod-deploy.yml

DEV Trigger:

YAML

1

push:

2

branches:

3

- dev

Show more lines

INT Trigger:

PROD Trigger:

YAML

1

push:

2

branches:

3

- main

Show more lines

Purpose:

Automatically deploy metadata whenever code reaches the corresponding branch.

# 8. Delta Deployment Implementation

## Objective

Deploy only modified components instead of deploying the entire repository.

Tool Used

sfdx-git-delta

Installation Command

Shell

1

sf plugins install sfdx-git-delta

Show more lines

Delta Generation Command

Shell

1

sf sgd source delta --from LAST_COMMIT --to HEAD --output-dir delta

Show more lines

Generated Folder

delta

Generated Files

package.xml

destructiveChanges.xml

Validation

Opened package.xml and verified that only changed components were included.

# 9. Deployment Tracking Implementation

## Objective

Track the last successful deployment for each environment.

GitHub Variables Created

LAST_DEV_COMMIT

LAST_INT_COMMIT

LAST_PROD_COMMIT

Navigation:

Settings

→ Secrets and Variables

→ Variables

Purpose:

Without deployment tracking:

Every deployment compares the complete branch history.

With deployment tracking:

LAST_COMMIT

vs

HEAD

This enables efficient Delta Deployment.

# 10. Dynamic Test Discovery

## Objective

Automatically discover and run impacted test classes.

File Created

scripts/extract-tests.py

Purpose:

Identify impacted test classes dynamically.

Execution Command

Shell

1

python scripts/extract-tests.py

Show more lines

Example Output

PipelineTestTest

EmployeeServiceTest

Deployment Command

Shell

1

sf project deploy start --test-level RunSpecifiedTests

Show more lines

Benefit:

Only impacted tests run instead of all tests.

# 11. Rollback Package Generation

## Objective

Generate rollback package before deployment.

Command Used

Shell

1

sf sgd source delta --from HEAD --to HEAD~1 --output-dir rollback

Show more lines

Generated Folder

rollback

Artifacts Generated

rollback-package-dev

rollback-package-int

rollback-package-main

Purpose:

Store rollback reference packages.

Primary rollback method remained Git Revert.

# 12. Pull Request Validation

## Objective

Prevent incomplete Pull Requests.

Files Created

.github/PULL_REQUEST_TEMPLATE.md

scripts/validate-pr.py

Required Sections

- Jira

- Description

- Rollback Plan

- Tests

## Issue Encountered

Error:

Missing sections:

Jira

Description

Rollback Plan

Tests

### Root Cause

Required sections were missing in PR Description.

### Resolution

Updated Pull Request Description:

Jira

Description

Rollback Plan

Tests

Validation passed successfully.

# 13. Branch Protection Configuration

Navigation:

Settings

→ Rulesets

→ Main

Configuration Enabled

- Require Pull Request

- Required Approvals = 1

- Require Status Checks

- Require Conversation Resolution

- Require Code Owner Review

- Block Force Push

Purpose:

Prevent direct production changes.

## Issue Encountered

Only "Bypass Rules" appeared.

Merge Pull Request button was not visible.

### Root Cause

Wrong status check was selected.

GitHub expected a status check that was never reported.

### Resolution

Selected the actual workflow status check.

Merge functionality started working successfully.

# 14. CODEOWNERS Configuration

## Objective

Automatically request production reviewer.

File Created

.github/CODEOWNERS

Content

Plain Text

1

* @Sakshi199816

Show more lines

## Issue Encountered

Reviewer was not assigned automatically.

### Investigation

Verified:

- File Location

- Username

- Branch Configuration

- Rulesets

### Resolution

Enabled:

Require Review from Code Owners

Created a new Pull Request.

Result:

Reviewer was automatically assigned successfully.

# 15. Production Approval Flow

INT

↓

Pull Request

↓

PR Validation

↓

Reviewer Assignment

↓

Approval

↓

Merge

↓

PROD Deployment

# 16. Rollback Strategy

## Selected Rollback Method

Git Revert

Reason:

- Industry Standard

- Auditable

- Works with Current Pipeline

- No Manual Production Changes Required

Rollback Flow

Identify Commit

↓

Create Rollback Branch

↓

Git Revert

↓

Create PR

↓

Approve PR

↓

Merge

↓

Pipeline Deploys Previous Version

# Example Rollback

Create Branch

rollback-prod-001

Command

Shell

1

git revert <commit-id>

Show more lines

Create Pull Request

rollback-prod-001

↓

main

Approve

Merge

Deployment occurs automatically.

# 17. Final Architecture

Feature Branch

↓

PR Validation

↓

DEV Deployment

↓

INT Deployment

↓

Code Owner Review

↓

PROD Deployment

↓

LAST_PROD_COMMIT Update

↓

Rollback Capability

# 18. Major Lessons Learned

- Always test Salesforce authentication first.

- Store authentication in GitHub Secrets.

- Use Delta Deployment instead of full deployment.

- Maintain LAST_COMMIT tracking variables.

- Run RunSpecifiedTests instead of RunLocalTests wherever possible.

- Implement branch protection before production deployment.

- Validate CODEOWNERS using a new Pull Request.

- Never deploy directly to Production.

- Always prepare a rollback strategy before Production releases.

- Git Revert is the safest rollback mechanism for Salesforce CI/CD pipelines.

# Final Outcome

Successfully Implemented:

✅ Salesforce Authentication

✅ GitHub Actions

✅ Reusable Workflows

✅ DEV Deployment

✅ INT Deployment

✅ PROD Deployment

✅ Delta Deployment

✅ Dynamic Test Discovery

✅ RunSpecifiedTests

✅ LAST_COMMIT Tracking

✅ PR Validation

✅ Branch Protection

✅ CODEOWNERS

✅ Reviewer Assignment

✅ Rollback Package Generation

✅ Git Revert Rollback Strategy

✅ Enterprise Deployment Flow

This version can be pasted directly into Microsoft Word and then formatted with Heading 1, Heading 2, Table of Contents, page numbers, and company branding without breaking the layout.

## Provide your feedback on BizChat

Can you generate a downloadable Word file?Add screenshots to each stepInclude error logs and fixes

FilesFiles